Student Name:

Minh Quan Tran

Susheela Narayan Hegde

Team Name:

Bin There, Done That

Project Name:

Smart parcel sorting system

Date: May 22, 2025

LOGBOOK WEEK 5

- Goal Past Week

- Receive all hardware and start testing + assembling all components

- Write code to STM32 to control the conveyor and actuator (if time permit)

- Achievement

- Receive the L298N motor driver

- Successfully write and test wiring and coding to control the DC motor in the conveyor.

- Expand the Raspberry pi 4B to work as a state machine.

- “Idle” state (waiting for esp32_pub signal)

- “QR” state (Read QR data)

- “Send data” state (Publish QR data to AWSIoT cloud).

- Back to “Idle” state after publishing data.

Figure 1: Output of subscriber.py

Figure 2: “Idle” state

Figure 3: “QR” state

Figure 4: “Send data” state

### 2.1. 	Problems occur:

The camera is not fixed, and we still need to manually hold the camera

### 2.2. Resolve:

Buying all the mounting stuff next week to hold the camera and all the sensors plus actuator.

- Goal for Week 6

- Receive all the hardware and start testing all components.

- Mount all the components camera, raspberry pi 4b, …

- If time permits, start coding the state machine for STM32 to control.