Student Name:

Minh Quan Tran

Susheela Narayan Hegde

Team Name:

Bin There, Done That

Project Name:

Smart parcel sorting system

Date: June 5, 2025

LOGBOOK WEEK 6

- Goal Past Week

- Receive all the hardware and start testing all components.

- Mount all the components camera, raspberry pi 4b, …

- If time permits, start coding the state machine for STM32 to control.

- Achievement

- Had received every component (eg: sensors, actuator, driver, ...)

- Test and confirm all components are in working condition.

- Wiring and successfully run test when all components are connected to STM32.

Figure 1: L298 driver connection

Figure 2: STM32 connections

Figure 3: Breadboard's connection

Figure 4: Full components wiring

### 2.1. 	Problems occur:

No problem

### 2.2. Resolve:

Not Applicable

- Goal for Week 7

- Start on the coding for state machine of STM32

- Draft wiring diagram of the system.

- Create a direct connection from Raspberry Pi 4 to STM32 and configure AWSIoT as a log.