Student Name:

Minh Quan Tran

Susheela Narayan Hegde

Team Name:

Bin There, Done That

Project Name:

Smart parcel sorting system

Date: May 22, 2025

LOGBOOK WEEK 4

- Goal Past Week

- Receive hardware from the tool room and start testing each component making sure it will work properly.

- Draft state machine for all STM32, ESP32, Raspberry Pi 4.

- Achievement

- Got the 12V Adapter from the tool room and test run successfully the conveyor.

- Finished drafting the state machine for the whole system.

Figure 1: State machine for ESP32

Figure 2: State machine for STM32

Figure 3: STM32 State’s functionality

Figure 4: ESP32 State's functionality

Figure 5: State machine for Raspberry 4

### 2.1. 	Problems occur:

ESP32 not connecting to wifi issue.

### 2.2. Resolve:

- Issue: ESP32 cannot connect to 5GHz band

- Solution: Edited the network band to 2.4GHz because ESP32 does not support 5GHz band

Figure 6: Editing Network Info

- Goal for Week 5

- Receive all hardware and start testing + assembling all components

- Write code to STM32 to control the conveyor and actuator (if time permit)